NG VOLUNTEER CONNECT

Product Definition & Execution Handoff

NavGurukul — Volunteer Ecosystem Platform Version 2.0 ¦ March 2026

For: Execution Team (Program Managers) & Developers

# 1. Executive Summary

NG Volunteer Connect is NavGurukul's central platform for onboarding, managing, and measuring the contribution of volunteers across all programs and initiatives. The MVP has been partially developed; this document redefines the full product scope, corrected user flows, volunteer taxonomy, impact valuation logic, and a prioritised execution backlog for the program management team and developers taking over post-MVP.

## What has changed since v1

The following shifts have been made to the original concept and must be reflected in all future development:

- Volunteer taxonomy split into two distinct top-level groups: External and Internal

- Backend now confirmed as Supabase (was undefined)

- Impact valuation module added — monetary value of volunteer work calculated from variable factors

- Onboarding flow restructured per volunteer type

- Skills CMS scope expanded to support volunteer-specific learning pathways

- Role of "Program Manager" formalised as the primary execution team persona

# 2. Volunteer Taxonomy

All volunteers on the platform fall into one of two top-level groups. This distinction drives onboarding paths, dashboard views, permissions, and impact valuation logic.

| Group | Sub-Type | Description |
| --- | --- | --- |
| External | Individual Contributor | Professionals, freelancers, domain experts volunteering independently |
| External | Corporate / CSR Partner | Employees from partner organisations volunteering under a CSR mandate |
| Internal | Alumni — External | NavGurukul graduates now working outside NG who want to give back |
| Internal | Alumni — Internal (Staff) | NavGurukul graduates who have re-joined NG as full-time or part-time staff |

## Why this split matters

- External volunteers need a full public-facing onboarding journey and identity verification

- Internal alumni (External) need a lighter onboarding flow since NG context is already known

- Internal alumni (Staff) have partial system access already — their volunteer record links to their staff profile

- Corporate volunteers may have batch onboarding handled by a company coordinator rather than individually

# 3. Corrected User Flows

All user flows have been revised to reflect the updated volunteer taxonomy, Supabase backend, and impact tracking requirements. Existing flows in the codebase must be audited against these and migrated where they diverge.

## 3A. External Volunteer Flow

Applies to: Individual Contributors and Corporate/CSR Volunteers

| # | Step | Description | Owner |
| --- | --- | --- | --- |
| 1 | Discovery | Volunteer finds the platform via link, social, or partner referral | System |
| 2 | Sign Up | Clerk auth — email/social SSO. Auto-assigned role: Volunteer (External) | System |
| 3 | Type Selection | User selects Individual Contributor or Corporate/CSR volunteer | User |
| 4 | Basic Profile | Name, location, LinkedIn, phone, pronouns | User |
| 5 | Professional Profile | Current role, employer, years of exp, industry vertical, key skills (tagged) | User |
| 6 | Availability Setup | Hours/week available, preferred days, commitment duration (one-off / ongoing) | User |
| 7 | Orientation Modules | Mandatory LMS: NG mission, student profile, code of conduct, collaboration norms | System + User |
| 8 | Skill Tag Confirmation | System suggests skill tags from profile; user confirms/adds | User |
| 9 | Dashboard Access | Volunteer dashboard unlocked — browse projects, receive recommendations | System |
| 10 | Apply to Project | Filter/browse → Apply → Answer screening questions | User |
| 11 | Approval | Auto-approved (open projects) or PM review (curated projects) | Program Manager |
| 12 | Project Work | Log hours, submit deliverables, communicate with PM via workspace | User |
| 13 | Impact Logged | System calculates monetary value per contribution entry | System |
| 14 | Completion & Recognition | Certificate issued, impact report generated, profile updated | System |

## 3B. Internal Volunteer Flow — Alumni (External)

Applies to: NavGurukul graduates working outside the organisation

| # | Step | Description | Owner |
| --- | --- | --- | --- |
| 1 | Invite / Self-Register | NG ops team sends invite or alumni registers and self-identifies as NG alumni | Ops / User |
| 2 | Alumni Verification | System checks against alumni database (Supabase); PM manually confirms if not found | System / PM |
| 3 | Lightweight Profile | Graduation year, campus, current employer, skills — pre-filled where possible | User |
| 4 | Skip Core Orientation | NG mission modules skipped; only role-specific and code-of-conduct modules shown | System |
| 5 | Skill Tag Setup | Tag based on post-graduation career growth — crucial for impact valuation | User |
| 6 | Dashboard Access | Same volunteer dashboard with alumni-specific badge and project filter | System |
| 7–14 | Same as External Flow | Project browsing, application, work logging, and recognition identical | User / PM |

## 3C. Internal Volunteer Flow — Alumni (Staff)

Applies to: NavGurukul graduates now employed by NavGurukul

| # | Step | Description | Owner |
| --- | --- | --- | --- |
| 1 | Staff Profile Exists | User already has an NG staff account in Clerk | System |
| 2 | Volunteer Mode Toggle | User activates "Volunteer" mode from their profile — creates linked volunteer record in Supabase | User |
| 3 | Role Clarification | System stores both staff role and volunteer role; they are displayed separately in analytics | System |
| 4 | No Onboarding | Orientation modules skipped entirely — staff already has org context | System |
| 5 | Project Access | Can apply to volunteer projects outside their team scope | User |
| 6–14 | Same Tracking | Hours, contributions, and impact tracked separately from staff work | System / User |

## 3D. Program Manager Flow

Applies to: Program, Operations, and Admin role users

| # | Step | Description | Owner |
| --- | --- | --- | --- |
| 1 | Login | PM logs in with Program/Admin role | System |
| 2 | Project Creation | Define title, description, team, required skills (tags), duration, time commitment, volunteer count needed | PM |
| 3 | Approval Mode | Choose: Open (auto-approve) or Curated (PM reviews each application) | PM |
| 4 | Screening Questions | Optionally add 1–5 questions applicants must answer | PM |
| 5 | Publish | Project goes live — system matches and notifies relevant volunteers | System |
| 6 | Application Review | PM views applicant profiles, answers, skill match score | PM |
| 7 | Volunteer Onboarding | PM can send project-specific onboarding notes to accepted volunteers | PM |
| 8 | Monitor Progress | Dashboard shows per-volunteer hours logged, tasks completed, contribution status | PM |
| 9 | Approve Hours | PM verifies and approves volunteer-submitted hours (triggers impact calculation) | PM |
| 10 | Close Project | Mark complete → generates impact report → triggers volunteer recognition | PM |

# 4. Current Codebase Audit & Migration Plan

The table below maps every major existing feature against the updated product spec. Each item is labelled with its current state and the action required to align it with v2 of the product.

| Existing Feature / File | Status | Action | Migration Notes |
| --- | --- | --- | --- |
| Single Volunteer role (Clerk) | Outdated | MIGRATE | Add volunteer_type field (external_individual ¦ external_corporate ¦ internal_alumni_ext ¦ internal_alumni_staff) to Clerk public metadata and Supabase profiles table |
| Register flow (/register) | Partial | EXTEND | After Clerk sign-up, add type-selection screen before profile creation. Route to correct onboarding branch per type |
| OnboardingView.tsx | Partial | RESTRUCTURE | Current single-path onboarding must branch into 3 paths: Full (External), Lightweight (Alumni-Ext), Skip (Staff). Gate orientation modules per path |
| VolunteerDashboard.tsx | Exists | UPDATE | Add volunteer_type badge. Add project match score indicator. Add progress tracker for onboarding completion |
| SkillsManagementView.tsx | Exists (Admin) | EXTEND | Add volunteer-facing skill tag confirmation UI. Skills must be searchable and self-selectable by volunteers at onboarding |
| TasksView.tsx | Exists | RENAME+EXTEND | Rename to ProjectsView. Extend to support project application, status tracking, and hour logging by volunteers |
| Users dashboard (/users) | Exists (Admin) | EXTEND | Add volunteer_type filter column. Add impact value column. Add alumni verification status |
| No backend (mock data) | Missing | BUILD | Implement Supabase schema (see Section 5). Replace all mock/static data with Supabase queries via server actions |
| No impact valuation | Missing | BUILD NEW | Build impact calculation engine (see Section 6). Store results in volunteer_contributions table |
| No project management | Missing | BUILD NEW | Build full project CRUD for PMs. Volunteer application flow. Hour logging. PM approval workflow |
| No notification system | Missing | BUILD NEW | Email notifications via Supabase Edge Functions or Resend: project match, application status, hour approval, certificate |
| skills-config.ts (static) | Partial | MIGRATE | Move skills/categories from static config into Supabase skill_categories and skill_subcategories tables. CMS becomes source of truth |

# 5. Supabase Data Schema

All application state moves from mock/static data to Supabase. Below are the core tables required for MVP. Every table includes clerk_user_id as the bridge between Clerk identity and Supabase data.

## profiles

Master volunteer profile record. One row per user.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PRIMARY KEY, default gen_random_uuid() |
| clerk_user_id | text | UNIQUE, NOT NULL — links to Clerk identity |
| volunteer_type | text | external_individual ¦ external_corporate ¦ internal_alumni_ext ¦ internal_alumni_staff |
| full_name | text | NOT NULL |
| email | text | NOT NULL |
| location | text |  |
| linkedin_url | text |  |
| current_role | text |  |
| employer | text |  |
| years_of_experience | integer |  |
| industry_vertical | text |  |
| availability_hours_per_week | integer |  |
| commitment_type | text | one_off ¦ ongoing |
| alumni_verified | boolean | DEFAULT false — for internal alumni types only |
| alumni_graduation_year | integer |  |
| alumni_campus | text |  |
| corporate_company_name | text | For external_corporate type |
| onboarding_completed | boolean | DEFAULT false |
| created_at | timestamptz | DEFAULT now() |

## volunteer_skills

Many-to-many between profiles and skill tags.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PRIMARY KEY |
| profile_id | uuid | FK → profiles.id |
| skill_tag_id | uuid | FK → skill_tags.id |
| proficiency_level | text | beginner ¦ intermediate ¦ expert |

## projects

Volunteer projects created by Program Managers.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PRIMARY KEY |
| created_by_clerk_id | text | FK to PM's Clerk ID |
| title | text | NOT NULL |
| description | text |  |
| team | text | NG internal team (Tech, Curriculum, Ops, etc.) |
| required_skills | uuid[] | Array of skill_tag_ids |
| volunteers_needed | integer |  |
| estimated_hours_per_week | integer |  |
| duration_weeks | integer |  |
| approval_mode | text | open ¦ curated |
| screening_questions | jsonb | Array of question strings |
| status | text | draft ¦ published ¦ completed ¦ archived |
| created_at | timestamptz | DEFAULT now() |

## volunteer_applications

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PRIMARY KEY |
| project_id | uuid | FK → projects.id |
| profile_id | uuid | FK → profiles.id |
| screening_answers | jsonb | Array of answer strings mapped to questions |
| status | text | pending ¦ approved ¦ rejected ¦ withdrawn |
| applied_at | timestamptz | DEFAULT now() |
| reviewed_at | timestamptz |  |
| reviewed_by | text | Clerk ID of PM who reviewed |

## volunteer_contributions

Core of the impact engine. Every logged work session is a row.

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid | PRIMARY KEY |
| project_id | uuid | FK → projects.id |
| profile_id | uuid | FK → profiles.id |
| date_of_work | date | NOT NULL |
| hours_logged | numeric(5,2) | NOT NULL |
| work_description | text |  |
| deliverable_url | text | Link to submitted deliverable if any |
| pm_approved | boolean | DEFAULT false |
| approved_by | text | Clerk ID of approving PM |
| calculated_hourly_rate | numeric(10,2) | Computed at approval time — see Section 6 |
| calculated_value | numeric(10,2) | hours_logged × calculated_hourly_rate |
| created_at | timestamptz | DEFAULT now() |

# 6. Impact Valuation Engine

Every approved hour of volunteer work generates a monetary value estimate. This is not pay — it is a proxy for the market cost NG avoids by using skilled volunteer labour. The calculation is multi-factor, collapsible to a single headline number for reporting.

| Factor | Weight / Range | How it is Determined |
| --- | --- | --- |
| Base Market Rate | ₹500–₹10,000/hr | Lookup table indexed by industry_vertical × years_of_experience band (0–2, 3–5, 6–10, 10+ years). Admin-configurable in CMS. |
| Skill Complexity Multiplier | 1.0×–1.8× | Project tags matched to volunteer skill tags. Rare/high-demand skills (e.g. ML, Legal, Finance) apply a higher multiplier. Stored per skill_tag in DB. |
| Project Impact Tier | 1.0×–1.5× | PM assigns project an impact tier (Community / Program / Strategic) at creation. Strategic = 1.5×. |
| Experience Seniority Band | 1.0×–1.4× | Derived from years_of_experience: 0–2 = 1.0×, 3–5 = 1.1×, 6–10 = 1.25×, 10+ = 1.4×. |
| Volunteer Type Adjustment | 0.9×–1.0× | Internal alumni (staff) adjusted slightly downward (0.9×) as their base is NG-funded. External volunteers at 1.0×. |
| Final Hourly Rate (Computed) | Auto-calculated | Base Rate × Skill Multiplier × Impact Tier × Seniority Band × Type Adjustment. Stored in volunteer_contributions.calculated_hourly_rate at PM approval. |
| Session Value | Auto-calculated | hours_logged × calculated_hourly_rate. Stored in volunteer_contributions.calculated_value. |
| Cumulative Volunteer Value | Dashboard metric | SUM(calculated_value) per profile across all approved contributions. Displayed on admin and volunteer dashboards. |

## Collapsible Summary View

For program managers and leadership, the calculated value rolls up into three summary tiers:

- Session Value — value of a single logged work session

- Project Value — total value across all volunteer contributions to one project

- Cumulative Volunteer Value — lifetime value generated by a single volunteer across all projects

- Organisation Total — aggregate of all approved contributions across all volunteers and projects for a selected period

These four numbers appear on the Admin Analytics Dashboard and can be filtered by date range, volunteer type, team, and project.

# 7. Execution To-Do List

Tasks are ordered by Antigravity — highest dependency-clearing tasks first. P0 items must be completed before any P1 task can start. Red = P0 (blocker), Amber = P1 (next), Green = P2 (future).

| # | Task | Priority | Owner | Blocks / Depends on |
| --- | --- | --- | --- | --- |
| F1 | Set up Supabase project + connect to Next.js via env vars | P0 | Dev | All backend tasks |
| F2 | Create Supabase schema: profiles, volunteer_skills, projects, volunteer_applications, volunteer_contributions, skill_tags | P0 | Dev | F1 |
| F3 | Add volunteer_type field to Clerk public metadata; update middleware role-guard | P0 | Dev | F1, All flows |
| F4 | Build server actions to sync Clerk user data → Supabase profiles on first sign-in | P0 | Dev | F2, F3 |
| A1 | Update /register: add volunteer type selection screen post-Clerk sign-up | P0 | Dev | F3, F4 |
| A2 | Build External Volunteer onboarding (full 8-step flow) with Supabase writes | P0 | Dev | A1, F2 |
| A3 | Build Internal Alumni (External) onboarding (lightweight 6-step flow) | P0 | Dev | A1, F2 |
| A4 | Build Internal Staff volunteer-mode toggle + linked profile creation | P0 | Dev | A1, F2 |
| A5 | Build alumni verification check against Supabase alumni_directory table (or manual PM approval fallback) | P1 | Dev + PM | A3 |
| S1 | Migrate skills-config.ts to Supabase skill_tags, skill_categories, skill_subcategories tables | P0 | Dev | F2 |
| S2 | Build volunteer-facing skill tag search + confirmation UI at onboarding step 8 | P0 | Dev | S1, A2 |
| S3 | Build admin market rate lookup table in CMS (industry × experience band → base rate) | P1 | Dev + PM | S1 |
| P1 | Build PM project creation form (all fields per Section 5 schema) | P0 | Dev | F2 |
| P2 | Build project listing + search/filter for volunteers (tag-based match score) | P0 | Dev | P1, S1 |
| P3 | Build volunteer application flow (apply → screening questions → submit) | P0 | Dev | P2 |
| P4 | Build PM application review UI (view applicant profile, answers, approve/reject) | P0 | Dev | P3 |
| P5 | Build volunteer project workspace: task log, hour logging, deliverable upload | P0 | Dev | P4 |
| P6 | Build PM hour approval workflow + trigger impact calculation on approval | P1 | Dev | P5, I1 |
| I1 | Build impact calculation engine (Base Rate × Multipliers → calculated_value) | P1 | Dev | S3, F2 |
| I2 | Add calculated_hourly_rate and calculated_value writes to volunteer_contributions on PM approval | P1 | Dev | I1, P6 |
| I3 | Build volunteer impact summary card (session / project / cumulative views) | P1 | Dev | I2 |
| I4 | Build org-level impact analytics panel for Admin/Ops (total hours, total value, by type, by period) | P2 | Dev | I2 |
| D1 | Update VolunteerDashboard.tsx: add volunteer_type badge, onboarding progress bar, project match feed | P0 | Dev | A2, P2 |
| D2 | Update Admin/Ops user table: add volunteer_type column, alumni_verified column, impact value column | P0 | Dev | F2 |
| D3 | Add dynamic time-range filtering to analytics charts (existing charts, now Supabase-backed) | P1 | Dev | F2, D2 |
| N1 | Email: project match alert to volunteers when a new matching project is published | P1 | Dev | P1, S1 |
| N2 | Email: application status notification (approved / rejected) | P1 | Dev | P4 |
| N3 | Email: hour approval confirmation + session impact value summary | P2 | Dev | P6 |
| N4 | Email: project completion certificate trigger | P2 | Dev | P6 |
| O1 | Build PM operations guide (SOP doc) for program managers to hand off to execution team | P0 | PM | None |
| O2 | Populate initial skill tags, categories, and market rate table in CMS before launch | P0 | PM + Dev | S1, S3 |
| O3 | Create volunteer onboarding orientation module content (NG mission, code of conduct) | P0 | PM | A2 |
| O4 | Define impact tier classification for project types (Community / Program / Strategic) | P1 | PM | I1 |

# 8. Program Manager Handoff Checklist

This checklist must be completed before the platform goes live for volunteer onboarding. It is the responsibility of the PM lead to tick each item off in coordination with the developer.

| ✓ | Handoff Item | Responsible |
| --- | --- | --- |
| ☐ | This document reviewed and agreed upon by dev team and PM lead | Dev Lead + PM Lead |
| ☐ | Supabase project created and shared access granted to dev team | Dev Lead |
| ☐ | Clerk API keys and MASTER_USER_ID confirmed in production .env | Dev Lead |
| ☐ | Skill categories and tags seeded into production Supabase DB | PM + Dev |
| ☐ | Market rate lookup table populated for all industry verticals | PM Lead |
| ☐ | Onboarding orientation module content written and uploaded to CMS | PM Lead |
| ☐ | At least 3 pilot projects created in the system before volunteer launch | Program Manager |
| ☐ | Alumni directory table seeded for verification of internal alumni | Ops / PM |
| ☐ | Email notification templates approved (application, approval, certificate) | PM Lead |
| ☐ | Admin user(s) provisioned with correct Clerk roles before go-live | Dev Lead |
| ☐ | Volunteer pilot run: 5 external volunteers onboarded end-to-end as UAT | PM Lead |
| ☐ | Impact valuation parameters reviewed and confirmed by leadership | PM Lead + Leadership |